## Slide 1: Samad, Guandong, and Tyler
Brain Stimulator Progress Update

## Slide 2: Problem Description
Make a device that can generate waveforms of precise frequency and current to stimulate deep parts of the brain using electrodes.

## Slide 3: Key Events from Last Week
Got flyback and iso-adc breakout boards
Made final amplifier stages
Made voltage controlled current source circuitry
Did first pass final board placement

## Slide 4: Block Diagram

## Slide 5: Schematic Updates

## Slide 6: Schematic Updates Continued

## Slide 7: Kill Switch
Cut off 12V enable because otherwise the switching regulators will be on and incur losses
Comes at the price of powering down MCU
Soft kill is currently done through software. Ideally will add button but need to find space.

## Slide 8: Switch from Audio Jack to BNC
More robust
Downside is size

## Slide 9: Current Source
Use a midpoint offset to turn 0-5 V sine wave into a -5-5 mA current source
Tight tolerance resistor which has the voltage across it controlled such that current is known

## Slide 10: Schematic Updates Continued

## Slide 11: Current Source Simulation

## Slide 12: Schematic Updates Continued

## Slide 13: Flyback Converter
Get +/-30 V rails
Incur some losses from two switching converters, almost unavoidable
Feed into final amplifier stage

## Slide 14: Schematic Updates Continued

## Slide 15: Schematic Updates Continued

## Slide 16: Final Board Placement

## Slide 17: Other Components

## Slide 18: Updated Programming interface with DDS and Web App

## Slide 19: Programming interface for the ADC

## Slide 20: Budget
Current Expenses :
DDS Test Board: $33
Component Order: $140
Battery Order: $44
Total: $217

## Slide 21: Challenges so far
Choosing Connector
Board sizing
Power supply

## Slide 22: Immediate Plan
Order Board
Create software
Pray
Make housing
Component order
Report work

## Slide 23: Questions/Feedback