## Slide 1: Samad, Guandong, and Tyler
Brain Stimulator Progress Update

## Slide 2: Problem Description
Make a device that can generate waveforms of precise frequency and current to stimulate deep parts of the brain using electrodes.

## Slide 3: Key Events from Last Week
Schematic changes to accommodate new DDS
Added flyback converter to schematic
Flyback Breakout
Start of placement onto final PCB (Not routing until all placed)

## Slide 4: Schematic Updates

## Slide 5: Schematic Updates Continued

## Slide 6: Schematic Updates COntinued

## Slide 7: Justification for Audio Jacks
Readily available
Fast repair, requires no rework
Downside is might pop out and cause pain, will have to test
Space saving compared to banana jacks

## Slide 8: Revised Breakout Board Layout

## Slide 9: ADC Breakout board Layout

## Slide 10: Switch to Four Small DDS
Big DDS great in theory because it has a lot of features, bad in practice because it has a lot of features (over-speced)
Smaller DDS have more voltage focus
DDS are expensive, but reduce load on the MCU

## Slide 11: DDS Breakout Board

## Slide 12: Flyback Converter
Get +/-30 V rails
Incur some losses from two switching converters, almost unavoidable
Feed into final amplifier stage

## Slide 13: Flyback Breakout

## Slide 14: Programming interface for the ADC

## Slide 15: Budget
Current Expenses :
DDS Test Board: $33
Component Order: $140
Battery Order: $44
Total: $217

## Slide 16: Challenges so far
Space is extremely limited
  How do we keep it under 100mm by 100mm?
Some components are hard to find

## Slide 17: Immediate Plan
Assemble our breakouts
Tests subsections
Route laid out rooms to each other

## Slide 18: Questions/Feedback